WEBSITE DESIGN & DEVELOPMENT AGREEMENT

This Website Design & Development Agreement is entered into as of 01/31/2026 by and between:

Developer: Zackary Brown

Email: zackaryzbrown@gmail.com

Address: Erie, CO

Client: Zekie Mobile Detailing

Legal Name: [CLIENT LEGAL NAME]

Email: [CLIENT EMAIL]

Phone: [CLIENT PHONE]

Address: [CLIENT ADDRESS]

Developer and Client may be referred to individually as a “Party” and collectively as the “Parties”.

1) DEFINITIONS

1.1 “Deliverables” means the website, pages, forms, and related materials described in Exhibit A.

1.2 “Launch” means the website is published to the Client-approved live domain/hosting environment and is publicly accessible.

1.3 “Staging” means a preview link/environment used for review and approval prior to Launch.

1.4 “Change Order” means a written modification to scope, pricing, or responsibilities approved by both Parties (email/text approval acceptable).

1.5 “Third-Party Services” means tools not owned/operated by Developer (e.g., hosting, domains, calendars, forms, analytics, email/SMS providers, payment processing).

2) SCOPE OF WORK

2.1 Services. The Developer will perform the Services and produce the Deliverables described in Exhibit A.

2.2 Out of Scope. Anything not expressly listed in Exhibit A is out of scope and requires a Change Order.

2.3 No Fixed Timeline. Client acknowledges that the schedule is contingent upon Client materials and approvals. The developer will use commercially reasonable efforts to progress the work, but no fixed timeline is guaranteed unless a fixed timeline is specified in a Change Order.

3) CLIENT RESPONSIBILITIES

3.1 Materials & Access. Client will provide timely access and materials necessary to perform the Services, including branding, service details, business contact info, media assets (or written approval to use placeholders), booking preferences, and testimonials/reviews (or written approval to use placeholders).

3.2 Approvals. Client will respond to review/approval requests within a reasonable time. Delays in approvals/materials extend the schedule.

3.3 Content Accuracy & Compliance. Client is responsible for the accuracy and legality of all content, claims, and business practices (including marketing/SMS/email compliance).

4) FEES & PAYMENT

4.1 Project Fee. Client will pay a one-time Project Fee of $799.00.

4.2 Deposit to Start. A deposit of $399.50 is due before the developer commences work. The deposit becomes non-refundable upon the Developer's commencement of work.

4.3 Remaining Balance Due Before Launch. The remaining balance of $399.50 is due prior to Launch. The developer is not required to launch (including the domain cutover to the final live domain) until the remaining balance is paid in full.

4.4 Optional Monthly Care/Hosting. If Client elects Monthly Care/Hosting, Client will pay $49.00 per month under Section 9 and Exhibit A.

4.5 Invoicing & Payment Method. Client will pay via invoice/payment link issued by Developer (e.g., Stripe) or another method approved by Developer.

4.6 Late Payments; Pause. Payments not received within 7 days of the invoice date may result in a suspension of work. Pauses extend the schedule. Past-due amounts may accrue interest at 1.5% per month (or the maximum allowed by law), whichever is less.

4.7 Taxes & Third-Party Fees. Client is responsible for applicable taxes and Third-Party Services fees unless explicitly included in writing.

5) CHANGE ORDERS & ADDITIONAL WORK

5.1 Change Orders Required. Any scope expansion (additional pages, new features, new integrations, automation beyond Exhibit A) requires a Change Order.

5.2 Additional Work Rate. Additional work will be billed at $50/hour or a fixed fee stated in the Change Order.

6) REVISIONS, TESTING, AND ACCEPTANCE

6.1 Included Revisions. The Project Fee includes 2 rounds of revisions to the design/layout and content placement, within scope.

6.2 Acceptance Window. Client will have 7 calendar days after the Developer provides a Staging link or deliverable for review to report issues and request changes within scope. If the Client does not respond within that period, the Deliverables are deemed accepted.

6.3 Launch Approval. Client must provide written approval (email/text acceptable) to Launch after Staging acceptance and after the final balance is paid.

7) OWNERSHIP, LICENSES, AND PORTFOLIO

7.1 Ownership Upon Full Payment. Upon receipt of full payment of all amounts due, Client shall own the final website Deliverables, as delivered, excluding Developer Tools and Third-Party Services.

7.2 Developer Tools. Developer retains rights to any pre-existing templates, components, tooling, and know-how used to create the Deliverables (“Developer Tools”). Developer grants Client a non-exclusive license to use Developer Tools only as embedded in the delivered website for Client’s business.

7.3 Third-Party Licenses. Third-Party Services remain governed by their terms. Client is responsible for ongoing third-party subscription fees unless included in writing.

7.4 Portfolio Rights. The developer may display the work (screenshots/link/description) in a portfolio unless the client requests confidentiality in writing prior to Launch.

8) WARRANTIES & DISCLAIMERS

8.1 Limited Bug Fix Warranty. Developer will fix Launch-related bugs reported within 14 days after Launch at no charge, provided issues are caused by Developer’s work and not by Client edits or Third-Party Services.

8.2 No Performance Guarantees. The developer does not guarantee SEO rankings, lead volume, revenue, or conversion performance.

8.3 No Legal Advice. The developer does not provide legal/compliance advice (privacy policy/terms/marketing compliance).

9) MONTHLY CARE/HOSTING SUBSCRIPTION

9.1 Services Included. If elected, Developer will provide the Monthly Care/Hosting services described in Exhibit A.

9.2 Start Date. Monthly Care/Hosting begins on the Launch date (unless otherwise agreed in writing).

9.3 Billing & Renewal. Subscription is billed monthly and auto-renews until canceled.

9.4 Cancellation. Either Party may cancel with 14 days’ written notice. Client remains responsible for charges through the end of the notice period.

9.5 After Cancellation. Upon cancellation, Developer support/monitoring/edits cease. Client is responsible for ongoing hosting/domain costs and maintenance thereafter.

10) CONFIDENTIALITY

Each Party agrees to keep the other Party’s non-public information confidential and to use it only to perform under this Agreement, except as required by law.

11) TERMINATION

11.1 Client Termination for Convenience. Client may terminate at any time by written notice. The deposit is non-refundable once work begins. Client will pay for all work performed and approved expenses incurred through termination.

11.2 Termination for Cause. Either Party may terminate for material breach if not cured within 10 days of written notice.

11.3 Developer Termination Without Cause. If Developer terminates without cause, Developer will refund any unearned portion of amounts paid for work not performed (excluding completed work and non-refundable third-party costs).

12) LIMITATION OF LIABILITY

12.1 Liability Cap. To the maximum extent permitted by law, Developer’s total liability under this Agreement will not exceed the total amount paid by Client to Developer under this Agreement.

12.2 No Indirect Damages. Developer is not liable for indirect, incidental, consequential, special, or punitive damages (including lost profits, lost data, or business interruption).

13) INDEMNIFICATION

Client will indemnify and hold harmless Developer from claims arising out of Client’s content, trademarks, photos, instructions, business operations, and compliance obligations.

14) GOVERNING LAW; VENUE

This Agreement is governed by the laws of Colorado. Any action arising under this Agreement will be brought in state or federal courts located in Colorado, and the Parties consent to jurisdiction and venue in such courts.

15) GENERAL

15.1 Independent Contractor. The developer is an independent contractor.

15.2 Entire Agreement. This Agreement (including Exhibit A) is the entire agreement and supersedes prior discussions.

15.3 Severability. If any provision is unenforceable, the remainder remains in effect.

15.4 Electronic Signatures. Electronic signatures and counterparts are valid and enforceable.

15.5 Notices. Notices may be sent by email to the addresses above.

EXHIBIT A - DELIVERABLES & FEATURES

A1) Responsive Marketing Website

- Core pages/sections: Home, Services, About, Reviews (placeholder allowed), Contact

- Service pages: Ceramic Coating, Paint Correction, Interior Detailing (or final list provided by Client)

A2) Quote-Based Funnel

- Intake form: name, phone, email, vehicle info, service interest, notes

- Optional photo upload if supported by the selected form tool

A3) Booking Add-On

- Date/time request capture calendar or scheduling request flow

- Confirmation handled via: [TEXT / EMAIL / PHONE]

- Booking remains request-based; final pricing stays quote-based

A4) Basic On-Page SEO Structure

- Titles/meta descriptions, headings, internal linking, local-intent structure

- No ranking/lead/conversion guarantees

A5) Optional Monthly Care/Hosting - $49/month

- Hosting management, SSL, uptime monitoring

- Backups and routine patching/updates

- Minor edits up to 60 minutes/month (excludes new features/redesign)

- Reasonable security best-practice maintenance

SIGNATURES

CLIENT

Company: Zekie Mobile Detailing

Name: _______________________________

Title: ________________________________

Signature: ____________________________

Date: ________________________________

DEVELOPER

Zackary Brown

Signature: ___Zackary Brown_____

Date: 01/31/2026