WEBSITE PROPOSAL

Zekie Mobile Detailing - Pro + Booking + Optional Monthly Care

Prepared for: Zekie Mobile Detailing (“Client”)

Prepared by: Zackary Brown (“Developer”)

Date: 01/31/2026

1) Project Goal

Build a fast, mobile-first website that converts visitors into qualified leads via a quote-based intake funnel and a booking request workflow (request - confirmation). Pricing remains quote-based (no public pricing required).

2) Deliverables

A) Responsive Marketing Website

- Core pages/sections: Home, Services, About, Reviews (placeholder allowed), Contact

- Service pages: Ceramic Coating, Paint Correction, Interior Detailing (or final list provided by Client)

B) Quote-Based Intake Funnel

- Intake form fields: name, phone, email, vehicle info, service interest, notes

- Optional photo upload (if supported by selected form tool)

C) Booking Add-On

- Calendar/date-time request capture (customer requests date/time)

- Confirmation flow handled by Client via [TEXT / EMAIL / PHONE] after review (quote-based finalization)

D) Basic On-Page SEO Structure

- Page titles/meta descriptions, headings, internal linking, local-intent structure

- Note: no guarantee of rankings, lead volume, or conversion rate

3) What’s Not Included

- Advanced SEO campaigns, ongoing content strategy, backlinking

- Paid ads management, CRM build, custom automations beyond the above

- Professional copywriting/photography/videography

- Legal compliance drafting (privacy policy/terms), unless specifically purchased

4) Pricing

- One-time Project Fee (Pro + Booking): $799.00

- Optional Monthly Care/Hosting: $49.00/month (starts at Launch)

5) Payment Terms

- 50% deposit to start: $399.50 (due upon signing)

- Remaining 50%: $399.50 (due prior to Launch)

6) Revisions

- Includes 2 rounds of revisions for design/layout and content placement within scope.

- Additional revisions or scope expansion billed separately (see Agreement).

7) Client Inputs Needed

Logo/brand direction, service list & service area, business contact info, photos/videos (or approval for placeholders), reviews/testimonials (or approval for placeholders), and booking preferences.

8) Next Steps

1) Approve this proposal and sign the Website Design & Development Agreement

2) Pay the deposit invoice ($399.50)

3) Provide required materials + approvals so the build can proceed efficiently

Acceptance (Client): ___________________________ Date: ___________

Name/Title: ____________________________________